Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | MKU201Team66ab4dee00fc666a751b56cd7 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Creation | USN-1 | As an admin, I can log in to the ServiceNow instance with admin access. | 2 | High |  |
| Sprint-1 |  | USN-2 | As an admin, I can create a test user (EEE User) with first name, last name and email (eeeuser@gmail.com) and save the record. | 2 | High |  |
| Sprint-1 | Roles Creation | USN-3 | As an admin, I can create the role bb1 with a brief description under User Administration → Roles. | 2 | High |  |
| Sprint-1 |  | USN-4 | As an admin, I can create the roles bb2, bb3 and bb4 by following the same procedure. | 3 | High |  |
| Sprint-1 |  | USN-5 | As an admin, I can assign all the roles (bb1, bb2, bb3, bb4) to the EEE User. | 2 | High |  |
| Sprint-1 | Table Creation | USN-6 | As an admin, I can create the custom table Institution Details (u_institution_details) with Extends set to false. | 3 | High |  |
| Sprint-1 |  | USN-7 | As an admin, I can add the fields Student Roll Number, Student Name, Faculty Name, Branch, Email, Phone Number and Description to the table. | 4 | High |  |
| Sprint-1 |  | USN-8 | As an admin, I can create multiple records with different Branch values (ECE, EEE, CSE) in the Student Records table. | 2 | Medium |  |
| Sprint-2 | ACL Configuration (Read) | USN-9 | As a security admin, I can elevate the security_admin role and create a record-type Read ACL for u_institution_details (Active and Advanced set to true). | 3 | High |  |
| Sprint-2 |  | USN-10 | As a security admin, I can add the role bb1 in the Requires role list and the data condition “Branch is EEE”. | 3 | High |  |
| Sprint-2 |  | USN-11 | As a security admin, I can add a script that returns true for admin and bb1 users and false for everyone else. | 4 | High |  |
| Sprint-2 |  | USN-12 | As an EEE User, I can impersonate and open the Student Records list (u_institution_details.list) and view only EEE branch records. | 4 | High |  |
| Sprint-2 |  | USN-13 | As an admin, I can impersonate and open the Student Records list and view all records regardless of branch. | 3 | Medium |  |
| Sprint-2 |  | USN-14 | As a user without the bb1 role, I cannot view any records. | 3 | Medium |  |
| Sprint-3 | ACL Configuration (Create) | USN-15 | As a security admin, I can create a record-type Create ACL for u_institution_details with Active set to true. | 3 | High |  |
| Sprint-3 |  | USN-16 | As a security admin, I can add the role bb2 in the Requires role list with no data condition and save the ACL. | 3 | High |  |
| Sprint-3 | ACL Configuration (Write) | USN-17 | As a security admin, I can create a record-type Write ACL for u_institution_details with Active set to true. | 3 | High |  |
| Sprint-3 |  | USN-18 | As a security admin, I can add the role bb3 in the Requires role list with no data condition and save the ACL. | 3 | High |  |
| Sprint-3 |  | USN-19 | As a bb2 user, I can create records, while users without the bb2 role cannot. | 4 | Medium |  |
| Sprint-3 |  | USN-20 | As a bb3 user, I can modify records, while users without the bb3 role cannot. | 4 | Medium |  |
| Sprint-4 | ACL Configuration (Delete) | USN-21 | As a security admin, I can create a record-type Delete ACL for u_institution_details with Active set to true. | 3 | High |  |
| Sprint-4 |  | USN-22 | As a security admin, I can add the role bb4 in the Requires role list with no data condition and save the ACL. | 3 | High |  |
| Sprint-4 |  | USN-23 | As a bb4 user, I can delete records, while users without the bb4 role cannot. | 4 | Medium |  |
| Sprint-4 | Project Outcome | USN-24 | As a learner, I can verify that the READ, WRITE, CREATE and DELETE ACLs enforce record-level security across forms, lists and Service Portal interfaces. | 5 | Medium |  |
| Sprint-4 |  | USN-25 | As a learner, I can capture the final record access result and screenshots for the project documentation. | 5 | Low |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

In this project, the sprint duration is 6 days and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts